## Slide 1
HUBSPOT ONBOARDING KICKOFF
TBA Firefly
Presented by Bound
What to expect from Bound - and what we will build together
boundm.com

## Slide 2
Today's Agenda
01
Meet Your Core Bound Team
02
Why We're Here - Recap & Problem Framing
03
Scope of Work Overview
04
What We've Observed So Far
05
Proposed Metrics - For Validation Today
06
Quick Wins - Where We Start
07
Roadmap & Delivery Cadence
08
Next Steps & What We Need From You
boundm.com

## Slide 3
Meet Your Bound Core Team
Rui Calvario
Head of Projects
Your main point of contact throughout the engagement. Responsible for planning, delivery, and weekly standups. Keeps everything moving and makes sure you always know what is happening and what is next.
James Cook
Founder & Director
Strategic oversight across the engagement. James is involved in all key architecture decisions and monthly strategy sessions to make sure the work stays aligned with the bigger commercial picture.
Alicia
HubSpot Delivery
Hands-on HubSpot implementation - contact cleanup, pipeline builds, workflow configuration, and portal setup. Alicia handles the technical execution that turns the strategy into something you can use every day.
boundm.com

## Slide 4
Why We're Here
The Reality
Robert put it plainly: "For me to be head of sales and not be able to run a pipeline report or a sales forecast because it says zero across everything - it's just pretty pointless." He opened HubSpot in a board meeting with 30 directors and had nothing to show. David confirmed: "Reports are always wrong anyway." Meanwhile, 14,860 contacts have no lead status, the sales team are not logging activity, and technical support is running at 5-7 days against a 24-hour SLA target.
The Goal
By the end of this engagement, TBA can open HubSpot in any meeting and pull a live, trusted pipeline forecast. Every contact has an owner, a status, and a reason to exist. Technical support has a trackable queue with real SLA visibility and the sales team uses HubSpot because it genuinely helps them - not because they have been told to.
boundm.com

## Slide 5
Scope of Work
Fixed 4 Months Engagement
What's Included
Full HubSpot portal audit and health scorecard
CRM architecture review and implementation blueprint
Contact data cleanup, ownership, and lifecycle alignment
Sales pipeline rebuild and deal structure optimisation
Workflow review, automations, and sales enablement
3CX integration, website, ticketing, and reporting setup
boundm.com

## Slide 6
What We've Observed So Far
Based on our discovery conversations - we'd like to validate each of these with you today.
O1
The portal is significantly more broken than standard
We are coming in to a portal with 35+ workflows, 8 with active errors, contacts assigned to people who have left the business, and nearly 15,000 records with no classification at all. This is not a configuration problem - it is a foundations problem. The audit in Week 1 will tell us exactly what we are working with.
Of the workflows currently in HubSpot, how many does the team actively use day-to-day — versus ones set up historically that may no longer be relevant?
O2
The sales team has deep resistance to HubSpot
The previous training was described as eight hours the team will never get back. There is at least one confirmed tech-resistant team member, and the field reps are not logging calls or activity consistently. Adoption will not come from another all-hands training session - it needs a different approach entirely.
When we run adoption sessions with the sales team, what format tends to work best — one-to-one walkthroughs, small group sessions, or something else?
O3
Technical support is a hidden revenue leak
Approximately 1,200 technical enquiries arrive every month. Response time is running at 5-7 days against a 24-hour SLA. Robert estimated over 50% may be going unanswered. Headcount has doubled - but the backlog has grown, not shrunk. This is not a staffing issue. It is a visibility and process issue.
Is there currently any way of tracking which technical support enquiries get a response and which ones fall through - even informally?
boundm.com

## Slide 7
FOR VALIDATION TODAY
Proposed Metrics - Revenue Roadmap
These are the metrics we believe matter most. We confirm the numbers together today - they become the Roadmap we steer by.
Metric
Current
Target
Revenue Leak
Status
Contacts with lead status
340 of 15,200
15,200 of 15,200
Adoption
Confirmed
Pipeline reportability
Zero
Live forecast
Visibility
Confirmed
Tech support response time
5-7 days
24-hour SLA
Speed
To confirm
Tech support volume / month
1,200
Baseline to set
Speed
To confirm
Sales team HubSpot usage
Near zero
Confirm today
Adoption
To confirm
boundm.com

## Slide 8
Quick Wins - Where We Start
Three things we deliver in the first 30 days that create immediate, visible impact.
1
Portal Audit & Action Roadmap
A full diagnostic of the HubSpot portal, every workflow, contact, pipeline, and user, with a ranked list of exactly what is broken and what to fix first. You get a clear picture of the current state and a prioritised plan to move from it within the first two weeks.
Foundations & Visibility
Live by: End of Week 2
2
Contact Ownership Cleanup
Every contact reassigned away from ex-employees, lead statuses applied, and the 14,860-contact backlog given a classification framework. TBA will be able to see who owns what and the contacts metric starts moving from day one.
Adoption & Data Quality
Live by: End of Week 3
3
Pipeline Rebuilt & First Live Forecast
The sales pipeline rebuilt from the ground up with the right stages, deal structure, and ownership. TBA opens HubSpot and sees a real, usable pipeline for the first time, something he can show in a board meeting and actually trust.
Pipeline & Visibility
Live by: End of Week 4
boundm.com

## Slide 9
4 Months Delivery Plan
Everything we deliver across the full engagement.
PHASE 1
Weeks 1-2
Foundations
• Portal audit & health scorecard
• CRM architecture blueprint
• Prioritised implementation roadmap
• Data quality baseline established
PHASE 2
Weeks 3-8
Data & Pipeline
• Contact ownership restructuring
• Lead status & lifecycle alignment
• Pipeline rebuild & deal structure
• Sales workspace configuration
PHASE 3
Weeks 9-12
Automations
• Workflow optimisation
• 3CX & website integration
• Sales enablement setup
• Ticketing & aftersales
PHASE 4
Weeks 13-16
Reporting & Growth
• Dashboards & forecasting
• Attribution tracking
• Marketing foundations
• Group rollout planning
boundm.com

## Slide 10
How We Work Together
Sprint Rhythm
Friday
Planning and prioritisation of next sprint tasks
Monday
Sprint kicks off - tasks actioned
Friday
Weekly rundown email and demo sent
Communication & Check-ins
Shared Channel
Real-time comms throughout the project (Teams or Slack — confirming today)
Weekly Rundown Emails
Summary of progress and next steps every Friday
Bi-Weekly Standup Calls
To be confirmed at kickoff
Live Dashboard
Task tracking visible throughout the engagement
boundm.com

## Slide 11
Next Steps
What we need to get started - and what you can expect from us.
From TBA Firefly
Grant HubSpot Partner Admin access to Bound - Day 1
Allow Bound a HubSpot Private App token - Day 1
Provide full sales team roster: names, regions, and roles - Week 1
Confirm standup day and time - today
Confirm communication channel preference (Teams or Slack) — today
From Bound
Send this deck and kickoff follow-up email
Share HubSpot Private App token instructions
Set up the shared communication channel
Calendar and confirm bi-weekly standup calls
Deliver Audit findings within the first week
boundm.com

## Slide 12
bound
"The first win is making sure not a
single deal is invisible."
We start with the foundations - clean data, a real pipeline,
a team that trusts the system.
Everything else builds from there.
boundm.com